## Slide 1: PERT Diagram crash course
ISAD 1/2026

## Slide 2: Steps
List task with a. b. c. --> so on
Define nodes
  Milestones (Box)
  Tasks (Arrow)
  Dependencies
Connect nodes
Calculate weight average

## Slide 3
1/1 Sem
1/2 Sem
2/1 Sem
Gr. 2/2 Sem
Start
Gr. Eng 1
Gr. Eng 2
Gr. Eng 3
Stat 1
Take Eng 1(1)
Take Stat 2 (1)
Take Eng 2(1)
Take Eng 3 (1)
Take Eng 4 (1)
Take Stat 1 (1)
Other 1 (1)
Other 2 (1)
Other 3 (1)
Other 4 (1)

## Slide 4: Calculation
Optimistic 3
Most likely 4
pessimistic 6
= (3 + (4 x 4) + 6 )/6
= 25 / 6
= 4.16 semester